SupportIQ

Pre-Requirements Document

Technical & Business Prerequisites  •  Starting from Zero  •  v1.0

📋 How to Use This Document This document maps everything that must be in place BEFORE a single line of SupportIQ code is written. It covers API accounts, infrastructure decisions, legal/compliance requirements, third-party service agreements, and team skills. Work through each section top to bottom. Items marked Required are blockers — the project cannot launch without them.

# 1. Prerequisite Overview

SupportIQ is a multi-channel AI customer support platform. Because it touches voice, messaging, email, payments, and AI — all in a single product — the prerequisite footprint is larger than a typical web app. The good news: most services have free tiers or trial credits that let you build the MVP at near-zero cost.

⚡ Critical Path Warning Three prerequisites have long lead times and must be started first: (1) WhatsApp Business API approval — can take 2–4 weeks. (2) Company registration for payment processing — 1–2 weeks. (3) Twilio phone number provisioning with voice capabilities — 1–3 business days. Start these on Day 1.

# 2. Technical Prerequisites

## 2.1  Core AI & Language Model

The entire AI conversation engine runs on an LLM. This must be set up and tested before any chat functionality can be built.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| LLM API | Anthropic Claude API account | Required | Sign up at console.anthropic.com — free trial credits included |
| LLM API | Claude API key (production) | Required | Generate under Account > API Keys; store in environment variables only |
| LLM Fallback | OpenAI API account (fallback) | Recommended | Optional redundancy if Claude is unavailable; openai.com/api |
| Embeddings | Cohere or OpenAI Embeddings API | Required | For semantic search in knowledge base; cohere.com or openai.com |
| Vector DB | Pinecone account (free tier) | Required | Stores knowledge base embeddings; pinecone.io — free starter plan |

## 2.2  Voice Processing

Voice is the most complex channel. You need both speech-to-text (STT) and text-to-speech (TTS) services, plus a telephony provider for handling actual phone calls.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| STT | Deepgram API account | Required | Best accuracy for real-time call transcription; deepgram.com — $200 free credits |
| STT Alt | OpenAI Whisper API | Recommended | Fallback STT option; already in OpenAI account if used for embeddings |
| TTS | ElevenLabs API account | Required | Most natural AI voice; elevenlabs.io — free tier: 10,000 chars/month |
| TTS Alt | Amazon Polly (via AWS) | Recommended | Cheaper fallback TTS; included with AWS account |
| Telephony | Twilio account + Voice-enabled number | Required | twilio.com — requires identity verification; provision number for inbound calls |
| Telephony | Twilio Voice SDK (Node.js/Python) | Required | SDK for handling call routing, recording, real-time audio streaming |

⚠️ Voice is a Phase 3 Feature Per the product roadmap, full voice support launches in Month 9+. However, the Twilio account, phone number, and Deepgram account should be provisioned early because number porting and verification take time. You can set them up now and activate them later.

## 2.3  Messaging Channels

Each messaging channel requires its own third-party service integration and, in the case of WhatsApp, an approval process.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| WhatsApp | Meta Business account | Required | business.facebook.com — needs a real business name and phone number |
| WhatsApp | WhatsApp Business API access approval | Required | Apply via Meta; approval takes 2–4 weeks — START THIS FIRST |
| WhatsApp | 360dialog or Twilio WhatsApp Business API | Required | 360dialog.com is cheaper; Twilio is easier to set up with existing account |
| SMS | Twilio SMS-enabled number | Required | Same Twilio account as voice; buy an SMS-capable number ($1/month) |
| Email | SendGrid account | Required | sendgrid.com — free tier: 100 emails/day; Inbound Parse for routing |
| Email | SendGrid Inbound Parse configured | Required | Webhook that converts incoming emails to HTTP POST — requires DNS changes on your domain |
| Email | Business domain + DNS access | Required | Need to add MX/CNAME records for SendGrid Inbound Parse routing |

## 2.4  Infrastructure & Hosting

SupportIQ needs a cloud provider for compute, database, file storage, and caching. AWS is recommended due to its breadth of managed services and free tier.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Cloud | AWS account (or GCP) | Required | aws.amazon.com — free tier covers most MVP needs for 12 months |
| Database | PostgreSQL (AWS RDS or Supabase) | Required | Supabase is faster to set up for early development; supabase.com — free tier available |
| Cache | Redis (AWS ElastiCache or Upstash) | Required | Upstash is easiest for early dev; upstash.com — free tier: 10,000 commands/day |
| Storage | AWS S3 bucket | Required | For storing uploaded knowledge docs and voice audio files; S3 free tier: 5GB |
| Secrets | AWS Secrets Manager or Doppler | Required | NEVER store API keys in code; Doppler is simpler for small teams: doppler.com |
| CI/CD | GitHub Actions | Required | Free for public repos; needed for automated testing and deployment |
| Container | Docker (local dev) | Required | Containerize services for consistent local/production environments |
| Container | AWS ECS or Railway.app | Recommended | Railway is simpler for early deployment; railway.app — free tier available |
| Domain | Custom domain (e.g. supportiq.io) | Required | Register at Namecheap or Cloudflare Registrar; ~$10–15/year |
| DNS/CDN | Cloudflare account (free tier) | Recommended | DNS management + DDoS protection + CDN; cloudflare.com — free plan |
| SSL | SSL certificate | Required | Auto-provisioned via Cloudflare or Let's Encrypt; no cost |

## 2.5  Authentication & Multi-tenancy

Every business on SupportIQ is an isolated tenant. Authentication must be set up before any business dashboard or user account flows can be built.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Auth | Auth0 or Clerk account | Required | Clerk is simpler for SMB SaaS products; clerk.com — free up to 10,000 MAU |
| Auth | OAuth providers configured | Required | Google OAuth at minimum; set up in Clerk/Auth0 dashboard |
| Auth | JWT secret key generated | Required | For signing API tokens; generate with openssl rand -base64 32 |
| Multi-tenant | Tenant isolation strategy designed | Required | Decide: shared DB with tenant_id column (simpler) vs separate schema per tenant |

## 2.6  Payments & Billing

Since the business model is pay-per-conversation, a billing system must be in place before any real customers can be charged. Do not attempt to build your own billing logic.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Payments | Stripe account | Required | stripe.com — requires bank account and business registration for payouts |
| Payments | Stripe Metered Billing configured | Required | The specific Stripe product for usage-based (per-conversation) pricing |
| Payments | Stripe Customer Portal enabled | Required | Lets customers manage their subscription without contacting you |
| Payments | Bank account linked to Stripe | Required | Needed for payouts; use business bank account, not personal |
| Analytics | Stripe webhook endpoint set up | Required | Your server must receive and process payment events from Stripe |

## 2.7  Developer Tooling

These tools need to be installed and configured on every developer machine before coding starts.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Runtime | Node.js 20 LTS + npm | Required | node.org — use nvm to manage versions across machines |
| Runtime | Python 3.11+ | Required | For AI/ML scripts and vector indexing pipelines |
| Version Ctrl | Git + GitHub organization account | Required | Create a GitHub org for SupportIQ; separate from personal accounts |
| Code Editor | VS Code with recommended extensions | Recommended | ESLint, Prettier, Docker, GitHub Copilot (optional) |
| API Testing | Postman or Insomnia | Required | For testing webhooks and API endpoints during development |
| Tunneling | ngrok account | Required | ngrok.com — for exposing localhost to WhatsApp/Twilio/SendGrid webhooks during development |
| Monitoring | Sentry account (free tier) | Required | Error tracking for backend and frontend; sentry.io — free tier available |
| Logging | Logtail or Datadog (free tier) | Recommended | Structured log management; logtail.com has a generous free tier |

## 2.8  Frontend

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Framework | Next.js 14 (App Router) | Required | React framework for business dashboard and chat widget |
| Styling | Tailwind CSS | Required | Utility-first CSS framework; included in Next.js setup |
| UI Library | shadcn/ui or Radix UI | Recommended | Accessible component primitives for dashboard UI |
| Realtime | Pusher or Ably account | Required | For real-time chat updates in dashboard; pusher.com — free tier: 200k messages/day |
| Widget | iframe / JS snippet strategy decided | Required | Decide how the embeddable chat widget loads on customer sites |

# 3. Business & Legal Prerequisites

## 3.1  Company Formation

You need a legal entity before opening business bank accounts, signing API agreements (WhatsApp, Stripe), or taking on customers. This is the single most important non-technical step.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Legal Entity | Register company (LLC or Pvt Ltd) | Required | India: Private Limited via MCA portal; US: LLC via your state SOS or Stripe Atlas |
| Legal Entity | Obtain company PAN / EIN | Required | India: PAN from Income Tax dept; US: EIN from IRS (free, online) |
| Legal Entity | GST registration (if India) | Required | Required for invoicing businesses; apply at gst.gov.in |
| Banking | Business bank account | Required | Separate from personal; required for Stripe payouts and vendor payments |
| Banking | Business debit/credit card | Required | For API subscriptions (AWS, Twilio, etc.) |

## 3.2  Legal Documents

These documents must be live on your website before you accept any customers or process any personal data. Without them you are exposed to significant legal risk.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Legal | Terms of Service | Required | Use a lawyer or a service like Termly (termly.io) for initial drafts |
| Legal | Privacy Policy | Required | Must cover data collection, storage, and deletion per GDPR/CCPA |
| Legal | Data Processing Agreement (DPA) | Required | Required by GDPR for any EU customers; can be template-based initially |
| Legal | Cookie Policy | Required | Needed if the dashboard uses any analytics or tracking cookies |
| Legal | Acceptable Use Policy | Recommended | Defines prohibited uses of the platform by business customers |
| Legal | SLA / Uptime Policy | Recommended | Sets customer expectations; even a simple 99.5% uptime statement helps |

## 3.3  Data Privacy & Compliance

SupportIQ processes end-customer conversations on behalf of SMBs. This makes it a data processor under GDPR and a service provider under CCPA. These obligations must be understood before storing a single message.

🔒 You Are a Data Processor Under GDPR, your SMB customers are the Data Controllers and SupportIQ is the Data Processor. This means you must sign a DPA with each business customer, maintain records of processing activities (Article 30), and ensure all your sub-processors (Anthropic, Twilio, AWS, etc.) are also GDPR-compliant.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| GDPR | Sub-processor list documented | Required | List all vendors (Anthropic, AWS, Twilio, Deepgram, etc.) and their DPAs |
| GDPR | Data retention policy defined | Required | How long are conversations stored? Default: 90 days; must be configurable |
| GDPR | Data deletion workflow built | Required | Right to erasure — ability to delete all data for a given customer on request |
| GDPR | EU data residency decision | Recommended | Decide if you need EU-region AWS buckets for EU customers |
| CCPA | Do Not Sell opt-out mechanism | Recommended | Required if you have California customers; simple checkbox in settings |
| General | Data encryption at rest + in transit | Required | AWS S3 server-side encryption + TLS 1.2+ on all endpoints — configure from day 1 |
| General | No cross-tenant data in LLM prompts | Required | Architecture review: each prompt must be scoped strictly to one tenant's KB |

## 3.4  Third-Party Service Agreements

Several service providers require you to agree to specific commercial terms or go through an approval process before using their APIs in a production product.

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Anthropic | Claude API Commercial Terms accepted | Required | Review and accept at console.anthropic.com before using in production |
| Meta/WhatsApp | WhatsApp Business Policy review | Required | Read and comply with WhatsApp's Messaging Policy before sending any messages |
| Twilio | Twilio Acceptable Use Policy | Required | Review at twilio.com/legal/aup — voice and SMS have specific restrictions |
| Twilio | A2P 10DLC registration (for US SMS) | Required | US regulations require SMS campaign registration; $4/month brand fee |
| Stripe | Stripe Services Agreement accepted | Required | Accept during Stripe account setup; review prohibited business list |
| ElevenLabs | ElevenLabs Terms of Service | Required | AI-generated voice has specific usage restrictions — review before production |
| Deepgram | Deepgram Terms of Service | Required | Especially important re: storing audio transcripts — review data handling clauses |

## 3.5  Brand & Domain

| Area | Item | Status | Notes / Where to Get It |
| --- | --- | --- | --- |
| Brand | Product name trademark search | Required | Check at trademarkia.com or your national IP office before investing in brand |
| Brand | Domain registered (e.g. supportiq.io) | Required | Namecheap or Cloudflare Registrar; check .io, .ai, .co alternatives |
| Brand | Social media handles secured | Recommended | Claim @supportiq on X/Twitter, LinkedIn, Product Hunt now — even if not posting yet |
| Brand | Logo + basic brand kit | Recommended | Use Figma + Midjourney for MVP; can be refined later |
| Email | Business email (e.g. hello@supportiq.io) | Required | Google Workspace ($6/user/month) or Zoho Mail (free tier) |
| Email | Transactional email domain configured | Required | Add SPF, DKIM, DMARC DNS records via SendGrid to avoid spam filtering |

# 4. Estimated Monthly Costs (MVP Phase)

The following table estimates monthly costs for a running MVP serving a small number of test customers (roughly 1,000–5,000 conversations). Most services offer free tiers that cover early development.

| Service / Tool | Plan / Tier | Est. Monthly Cost (MVP) | Notes |
| --- | --- | --- | --- |
| Anthropic Claude API | Pay-per-token | ~$30–80 | Depends heavily on avg conversation length |
| Pinecone (Vector DB) | Starter free tier | $0 | Free up to 1 index, 100k vectors — enough for MVP |
| Deepgram STT | Pay-per-minute | ~$10–30 | $0.0043/min; only relevant when voice is active |
| ElevenLabs TTS | Starter $5/month | $5 | 30,000 chars/month — covers light voice usage |
| Twilio (SMS + Voice) | Pay-per-use | ~$20–50 | $0.0085/SMS; $0.0085/min voice; +$1/month/number |
| SendGrid (Email) | Free tier | $0 | Free: 100 emails/day; upgrade at $19.95/month if needed |
| WhatsApp Business API | Meta / 360dialog | ~$0–15 | First 1,000 conversations/month free via Meta; 360dialog fee ~$5/month |
| AWS (RDS + S3 + ECS) | Free tier / pay-as-go | ~$20–50 | Free tier covers 12 months; RDS t3.micro + 5GB S3 |
| Supabase (DB alt) | Free tier | $0 | Free tier: 500MB DB, 1GB storage — ideal for MVP |
| Upstash (Redis) | Free tier | $0 | Free: 10,000 commands/day — enough for MVP session caching |
| Clerk (Auth) | Free tier | $0 | Free up to 10,000 MAU |
| Stripe | Pay-per-transaction | ~2.9% + $0.30 | No monthly fee; charged per successful payment |
| Sentry (Error Tracking) | Free tier | $0 | Free: 5,000 errors/month |
| GitHub | Free for teams | $0 | Free private repos for up to 3 collaborators |
| Cloudflare | Free tier | $0 | DNS + CDN + SSL — free plan is sufficient |
| Domain | Annual | ~$1.25/month | ~$15/year at Namecheap |
| Google Workspace | Starter | $6/user/month | For business email; 1 user = $6/month |
| ngrok (Dev tunneling) | Free tier | $0 | Free for development; not needed in production |
|  | TOTAL ESTIMATE | $100–250/month | Excluding team/labor costs; heavily free-tier dependent at MVP stage |

💡 Budget Reality Check At MVP scale with ~1,000 conversations/month, SupportIQ would generate roughly $80 in revenue (Starter tier at $0.08/conversation) against $100–250 in infrastructure costs. This is expected for an MVP — costs drop sharply per conversation as volume grows. The product only becomes unit-economics-positive at the Growth tier (500+ conversations/month per customer).

# 5. Skills & Team Prerequisites

Building SupportIQ solo is possible but demanding. The following skills are needed across the project. Gaps should be filled before development begins — either through a co-founder, a contractor, or focused upskilling.

| Task | Owner / Responsible | Timeline | Priority |
| --- | --- | --- | --- |
| Backend API development (Node.js or Python) | Backend developer | Day 1 | Critical |
| LLM prompt engineering (Claude / OpenAI) | AI/ML developer | Day 1 | Critical |
| Vector database & semantic search | AI/ML developer | Week 2 | Critical |
| PostgreSQL schema design | Backend developer | Week 1 | Critical |
| REST API & webhook integration | Backend developer | Day 1 | Critical |
| Frontend (Next.js / React) | Frontend developer | Week 2 | High |
| Twilio Voice/SMS SDK integration | Backend developer | Phase 2 | High |
| AWS / cloud infrastructure setup | DevOps / Backend | Week 1 | High |
| WhatsApp Business API integration | Backend developer | Phase 2 | High |
| Stripe Metered Billing integration | Backend developer | Week 3 | High |
| UI/UX design (Figma) | Designer / Founder | Week 1 | High |
| Auth & multi-tenant security | Backend developer | Week 2 | High |
| Realtime WebSockets (Pusher / native) | Backend developer | Week 3 | High |
| GDPR/data privacy implementation | Backend developer | Week 2 | High |
| DevOps / CI/CD (GitHub Actions + Docker) | DevOps / Backend | Week 2 | High |
| Customer discovery & SMB sales | Founder | Ongoing | High |
| Legal / contract review | Lawyer / Founder | Week 1 | High |

# 6. Pre-Development Checklist (Week 0)

Complete every item in this list before writing a single line of application code. These are the minimum viable prerequisites for safe, legal, and unblocked development.

## Business Setup

- Register company (LLC / Pvt Ltd) and obtain PAN/EIN.

- Open a business bank account.

- Register for GST (if India-based).

- Register domain and set up business email (Google Workspace).

- Begin WhatsApp Business API application immediately (long lead time).

## Accounts to Create on Day 1

- Anthropic Console — generate API key, save securely.

- Pinecone — create a starter index.

- Cohere or OpenAI — for embeddings.

- Deepgram — for STT (even if voice is Phase 3).

- ElevenLabs — for TTS.

- Twilio — verify identity, provision one phone number.

- SendGrid — configure Inbound Parse and add DNS records.

- AWS — set up root account, create IAM admin user, enable MFA.

- Stripe — connect bank account, enable Metered Billing, generate test API keys.

- Clerk or Auth0 — set up application.

- GitHub — create organization, private repos.

- Sentry — create project for backend and frontend.

- ngrok — install and authenticate for local webhook testing.

- Doppler or AWS Secrets Manager — set up secret storage.

## Legal & Compliance

- Draft and publish Terms of Service.

- Draft and publish Privacy Policy (GDPR + CCPA compliant).

- Draft Data Processing Agreement (DPA) template.

- Review and accept Anthropic, Twilio, Meta, Stripe commercial terms.

- Define data retention policy (recommended: 90 days default, configurable).

- Register for A2P 10DLC if targeting US SMS customers.

## Technical Setup

- Install Node.js 20, Python 3.11+, Docker on all dev machines.

- Create .env.example file listing every required environment variable.

- Design multi-tenant PostgreSQL schema (tenant_id on every table).

- Set up CI/CD pipeline (GitHub Actions) with lint + test steps.

- Configure Cloudflare DNS for domain.

- Provision AWS S3 bucket with server-side encryption enabled.

- Spin up Supabase (or RDS) instance for development database.

SupportIQ  •  Pre-Requirements v1.0  •  Confidential